INSURANCE CLAIM FRAUD DETECTION SYSTEM

Scrum Sprint Progress & Project Development Report

AI-Based Insurance Claim Fraud Detection System

Methodology: Agile Scrum

| Current Sprint | Sprint 4 of 6 |
| --- | --- |
| Overall Progress | ~70% Complete |
| Report Date | July 2026 |

# Project Vision

Develop an AI-powered Insurance Claim Fraud Detection System that automatically detects potentially fraudulent insurance claims before payout using Machine Learning and Explainable AI (XAI). The application helps insurance companies reduce fraudulent payouts, improve operational efficiency, and accelerate genuine claim approvals through an intelligent claim approval workflow.

# Business Objectives

- Detect fraudulent insurance claims before payout.

- Assign fraud probability (0–100%) and Low / Medium / High risk classification.

- Generate Explainable AI reasons for every prediction.

- Automatically approve Low-Risk claims.

- Route Medium and High-Risk claims to the Claim Inspector.

- Notify inspectors whenever High-Risk claims are detected.

- Provide an analytics dashboard for Managers.

- Maintain secure authentication and audit logs.

- Ensure system quality using Test-Driven Development (TDD).

# Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | React + Vite |
| Backend | Flask (Python) |
| Database | Supabase (PostgreSQL) |
| Authentication | JWT Authentication |
| Machine Learning | XGBoost, Scikit-learn |
| ORM | SQLAlchemy |
| Charts | Recharts |
| API | REST API |
| Testing | Pytest, React Testing Library (TDD) |
| Deployment | Vercel (Frontend) + Lightweight Backend Hosting |

# Current Product Scope

## User

- Signup

- Login

- Submit Insurance Claim

- View Claim Status

- View Fraud Score

- View Explainability

## Manager (Admin)

- Login

- View Analytics Dashboard

- View All Claims

- Monitor Fraud Statistics

- Approve Low-Risk Claims

- Reject Claims

- View Investigation Status

## Claim Inspector

- Login

- Investigation Queue

- High-Risk Notifications

- Review Medium & High-Risk Claims

- Approve / Reject Claims

- Add Investigation Remarks

# Current Product Workflow

User: Signup / Login

↓

Submit Claim

↓

Backend Validation

↓

Supabase Database

↓

Machine Learning Model → Explainability Engine → Fraud Score

↓

Risk Classification

| Low Risk | Medium / High Risk |
| --- | --- |
| Auto Approved → Manager Dashboard Updated | Notification Generated → Claim Inspector Dashboard → Approve / Reject → Analytics Updated |

# Sprint Roadmap

| Sprint | Status | Completion |
| --- | --- | --- |
| Sprint 1 | Completed | 100% |
| Sprint 2 | Completed | 100% |
| Sprint 3 | Completed | 100% |
| Sprint 4 | In Progress | 70% |
| Sprint 5 | Planned | 0% |
| Sprint 6 | Planned | 0% |

SPRINT 1

# Project Planning & Research

### Sprint Goal

Understand the business problem and finalize project requirements.

### Completed — Research

- Insurance fraud domain study

- Existing fraud detection systems

- Literature survey

- Research paper analysis

- ML algorithm comparison

### Completed — Documentation

- Project proposal

- Software Requirement Specification (SRS)

- Functional requirements

- Non-functional requirements

- Product vision

### Completed — Planning

- Team formation

- Scrum roles

- Sprint planning

- Initial backlog

- Technology stack selection

### Deliverables

- SRS

- Literature survey

- Project proposal

- Product roadmap

### Sprint Outcome

Project scope finalized.

SPRINT 2

# UI/UX & System Design

### Sprint Goal

Design the entire application architecture before development.

### Completed — UI Design

- Login screens

- Dashboard wireframes

- Claim submission form

- Navigation flow

- User journey

### Completed — Architecture

- Frontend architecture

- Backend architecture

- ML architecture

- API design

### Completed — Database Design (Supabase)

- PostgreSQL schema

- Entity relationship diagram

- Table design

- Relationships

- Constraints

- Authentication planning

### Deliverables

- Wireframes

- ER diagram

- API design

- Architecture diagram

- Database design

### Sprint Outcome

Entire system architecture finalized.

SPRINT 3

# Backend, Database & ML Foundation

### Sprint Goal

Develop the technical foundation of the project.

### Backend — Completed

- Flask project setup

- Authentication APIs

- JWT authentication

- Role middleware

- Claims APIs

- Dashboard APIs

- Reports APIs

- Audit APIs

### Database — Completed (Supabase)

- Database setup

- PostgreSQL tables

- Relationships

- CRUD operations

- Seed data

- SQL queries

Tables: Users, Claims, Predictions, Notifications, Audit Logs

### Machine Learning — Completed

- Dataset cleaning

- Feature engineering

- Data preprocessing

- Model training

- Model comparison

- XGBoost selection

- Prediction pipeline

- Initial explainability logic

### Frontend — Completed

- React setup

- Dashboard layouts

- Routing

- Components

- Mock UI

### Sprint Outcome

Backend, database, frontend foundation, and ML model completed.

SPRINT 4

# Product Integration & Feature Development (Current Sprint)

### Sprint Goal

Convert the prototype into a fully functional integrated product.

## Current Development

### Frontend — Working On

- User Signup/Login

- Manager login

- Claim Inspector login

- User dashboard

- Manager dashboard

- Claim Inspector dashboard

- API integration

- Notification panel

- Explainability UI

- Remove mock data

### Backend — Working On

- Role-based authentication

- Claim workflow

- ML integration

- Notification APIs

- Dashboard APIs

- Audit logs

- Business rules

- Auto-approval workflow

### Database — Working On (Supabase)

- Query optimization

- Dashboard queries

- Analytics queries

- Constraints

- Indexes

- Backend integration

### Machine Learning — Working On

- Explainable AI

- Prediction API

- Risk score

- Reason generation

- Feature importance

- Model documentation

### QA (Testing) — Started

- TDD planning

- Unit tests

- API tests

- Integration tests

## Newly Added Features

- Explainable AI

- Fraud risk reasons

- Notification system

- Auto approval

- Investigation queue

- Manager dashboard

- Claim Inspector dashboard

- User authentication

- Role-based login

- Test-driven development

## Current Module Progress

| Module | Progress | % |
| --- | --- | --- |
| UI/UX | ████████████████████ | 100% |
| Frontend | ████████████░░░░░░░░ | 60% |
| Backend | ████████████████░░░░ | 80% |
| Supabase Database | ██████████████████░░ | 90% |
| Machine Learning | ████████████████░░░░ | 80% |
| Explainability | ████████████░░░░░░░░ | 60% |
| API Integration | ██████████░░░░░░░░░░ | 50% |
| Notifications | ██████████░░░░░░░░░░ | 50% |
| Testing (TDD) | ████░░░░░░░░░░░░░░░░ | 20% |

Overall Progress: ~70% Completed

SPRINT 5

# Testing & Optimization (Upcoming)

### Goal

Make the application production-ready.

### Frontend

- Complete API integration

- Responsive design

- UI improvements

### Backend

- Performance optimization

- Error handling

- API validation

### Database

- Query optimization

- Performance tuning

### Machine Learning

- Explainability improvements

- Threshold optimization

- Model validation

### QA (TDD) — Target: Complete

- Unit testing

- Integration testing

- API testing

- Regression testing

- Workflow testing

### Deliverables

- Stable product

- Test reports

- Bug reports

SPRINT 6

# Final Release

### Goal

Prepare the application for final demonstration.

### Tasks

- Bug fixes

- Documentation

- User manual

- Technical documentation

- Final PPT

- Demo preparation

- Final deployment

- Project submission

### Deliverables

- Final working product

- Source code

- Documentation

- Presentation

- Demo video

# Team Progress

| Team | Completed | Currently Working On | Progress |
| --- | --- | --- | --- |
| Frontend | UI Design, Dashboard Layouts, Routing | Dashboard Development, API Integration, Authentication | 60% |
| Backend | API Foundation, Authentication, JWT, Role Middleware | ML Integration, Notifications, Dashboard APIs | 80% |
| Database | Supabase Setup, Tables, Relationships | Optimization, Constraints, Dashboard Queries | 90% |
| Machine Learning | Dataset, Training, Model, Prediction Pipeline | Explainability, Risk Reasons, Documentation | 80% |
| QA | — | TDD, Unit Testing, Integration Testing | 20% |

# Risks & Challenges

## Current Challenges

- Replacing all frontend mock data with live API responses.

- Integrating the ML prediction pipeline with backend services.

- Generating clear and reliable Explainable AI outputs.

- Synchronizing data flow across React, Flask, Supabase, and the ML model.

- Ensuring role-based access and complete workflow testing.

## Mitigation Strategy

- Defined module ownership for each team member.

- Sprint-wise development and integration.

- Shared API contracts across teams.

- Daily Scrum meetings for progress tracking.

- TDD to catch defects early and improve code quality.

# Expected Final Product

At the end of Sprint 6, the application will provide:

- User signup and login.

- Insurance claim submission using a text-based form.

- AI-powered fraud prediction with probability, risk level, and explainable reasons.

- Automatic approval for low-risk claims.

- Manual investigation workflow for medium- and high-risk claims.

- Manager analytics dashboard with live business insights.

- Claim Inspector dashboard with investigation queue and high-risk notifications.

- Secure JWT-based authentication and role-based access control.

- Audit logging for all major system actions.

- Fully tested application using Test-Driven Development.

- End-to-end integrated workflow ready for project demonstration and deployment.

# Overall Project Status

| Metric | Value |
| --- | --- |
| Current Sprint | Sprint 4 (Integration & Core Development) |
| Overall Completion | ~70% |
| Target by Sprint 5 | 90% (Feature Complete & Tested) |
| Target by Sprint 6 | 100% (Project Ready for Final Demo and Submission) |