Healthcare Fraud Detection System

10-Day Agile Sprint Plan

For a 10-day Agile project, it's better to split the work into 5 sprints of 2 days each. Each sprint ends with a working MVP that the team can demonstrate.

# Sprint Plan Overview

| Sprint | Days | Goal | MVP |
| --- | --- | --- | --- |
| Sprint 1 | Day 1–2 | Project Setup & Authentication | MVP 1: User can log in and access the dashboard |
| Sprint 2 | Day 3–4 | Claim Management | MVP 2: User can submit and view insurance claims |
| Sprint 3 | Day 5–6 | AI Fraud Detection | MVP 3: Submitted claims receive fraud predictions with risk levels |
| Sprint 4 | Day 7–8 | Investigation & Reports | MVP 4: Investigators can review claims and managers can view reports |
| Sprint 5 | Day 9–10 | Integration, Security & Deployment | MVP 5: Complete working Healthcare Fraud Detection System |

# Sprint 1 (Day 1–2)

## Goal

Build the project foundation.

## Tasks

### Frontend

- Create React project

- Login page

- Dashboard layout

- Sidebar

- Navbar

- Routing

### Backend

- Flask setup

- JWT Authentication

- Login API

### Database

- Create Supabase project

- Users table

- Roles table

### ML

- Dataset collection

- Data preprocessing

## MVP 1 Flow

User Login

▼

Dashboard

## Deliverable

- User Login

- JWT Authentication

- Dashboard UI

- Connected to database

# Sprint 2 (Day 3–4)

## Goal

Implement claim submission.

## Tasks

### Frontend

- Submit Claim page

- Claim History page

- Form Validation

### Backend

- Claim APIs

- Validation

- Save claims

### Database

- Claims table

- Policyholders

- Policies

## MVP 2 Flow

Login

▼

Dashboard

▼

Submit Claim

▼

Store in Database

## Deliverable

- Claims saved

- Claim History

- Database integration

# Sprint 3 (Day 5–6)

## Goal

Integrate AI prediction.

## Tasks

### ML

- Feature Engineering

- Train Deep Learning Model

- Save Model

- Risk Classification

### Backend

- Prediction API

- Model loading

- Prediction service

### Frontend

- Display prediction

- Risk badge

- Probability

## MVP 3 Flow

Submit Claim

▼

AI Prediction

▼

Fraud Probability

▼

Risk Level

## Deliverable

- Fraud prediction

- Low / Medium / High Risk

- Prediction stored

# Sprint 4 (Day 7–8)

## Goal

Investigation workflow and analytics.

## Tasks

### Frontend

- Investigation Queue

- Reports page

- Charts

- Notifications

### Backend

- Investigation APIs

- Reports APIs

- Notification service

- Audit logs

### Database

- Notifications

- Audit Logs

## MVP 4 Flow

High Risk Claim

▼

Investigation Queue

▼

Approve / Reject

▼

Dashboard Updated

## Deliverable

- Investigation module

- Reports

- Notifications

- Audit logs

# Sprint 5 (Day 9–10)

## Goal

Complete integration and deployment.

## Tasks

### Frontend

- API Integration

- Error handling

- UI polishing

### Backend

- Security

- JWT validation

- Role-Based Access Control

### Database

- Performance optimization

- Backup

### Testing

- Unit Testing

- Integration Testing

- System Testing

### Deployment

- Frontend deployment

- Backend deployment

- Supabase configuration

## MVP 5 Flow

Login

▼

Submit Claim

▼

AI Prediction

▼

Explainability

▼

Investigation

▼

Reports

▼

Notifications

## Deliverable

- Fully integrated system

- Secure authentication

- Live dashboard

- AI fraud prediction

- Investigation workflow

- Reports & analytics

- Ready for demo

# Sprint Timeline

Day 1–2 | Sprint 1 | MVP 1 — Login, Dashboard

▼

Day 3–4 | Sprint 2 | MVP 2 — Submit Claim, Claim History, Database

▼

Day 5–6 | Sprint 3 | MVP 3 — AI Prediction, Fraud Score, Risk Level

▼

Day 7–8 | Sprint 4 | MVP 4 — Investigation, Reports, Notifications

▼

Day 9–10 | Sprint 5 | MVP 5 — Integration, Testing, Security, Deployment

# Final MVP Evolution

- MVP 1: Secure Login + Dashboard

- MVP 2: End-to-end Claim Submission with Database Storage

- MVP 3: AI Fraud Detection with Risk Score and Prediction

- MVP 4: Investigation Workflow, Notifications, and Analytics Dashboard

- MVP 5: Fully Integrated, Tested, and Deployment-Ready Healthcare Fraud Detection System